# Meeting Minutes – Week 6

Document title: MIS5320 – Capstone B Team Meeting Minutes – Week 6

| Field | Content |
| --- | --- |
| Project Title | Social Media Intelligence & Brand Monitoring System (SMIBMS) |
| Date & Time | February 10, 2026, 10:00 AM – 12:00 PM |
| Location / Platform | Zoom / Online |
| Attendees | Muhammad Fahad Zafar (Lead/Dev), Bilal Ahmed (Repo/Doc Lead), Tariq Mehmood (Dev/Analyst) |
| Apologies | None |

## Agenda & Discussion Table

| Agenda Item | Discussion Summary | Decisions / Outcomes | Action Items (Who, By When) |
| --- | --- | --- | --- |
| 1. Model Finalization & Performance Evaluation | Reviewed the final performance of the BiLSTM-RoBERTa hybrid model. Discussed the final accuracy and class-wise metrics. | Final Model Approved. Achieved an overall accuracy of 84.79%. The model is now frozen for the final submission. | Muhammad Fahad Zafar: Export final model weights and update the technical section of the report. (Done) |
| 2. UI/UX Design & Integration | Evaluated the Gradio-based User Interface. Discussed the real-time prediction flow and visual feedback for users. | UI Design Finalized. The interface successfully takes text input and displays categorical sentiment predictions with confidence levels. | Tariq Mehmood: Perform a final smoke test on the UI to ensure no latency issues remain. (Done) |
| 3. Final Report & Presentation Prep | Reviewed the structure of the final project report and the flow of the presentation slides. | Report & Slides Approved. Content is aligned with the 6-week roadmap. Final report includes all results and comparative analysis. | Bilal Ahmed: Compile all sections into the final PDF and finalize the slide deck. (Due: Feb 18) |
| 4. Code Deployment & Repository | Verified the state of the GitHub repository. Discussed documentation (README) and code cleanliness. | Code Uploaded. The complete model implementation and UI code are now live on the GitHub repository. | Team: Ensure all commit messages are descriptive and the repository is public for evaluation. (Done) |

## Risks / Issues Raised

| Field | Content |
| --- | --- |
| Risk / Issue | Ensuring the final presentation demo runs smoothly without local environment dependencies. |
| Impact | Possible failure during the live demo if the model isn't pre-loaded or environment is unstable. |
| Owner | Muhammad Fahad Zafar |
| Next Steps | Use the hosted Gradio link or a pre-recorded demo video as a fallback during the presentation. |

## Next Meeting

| Field | Content |
| --- | --- |
| Date & Time | February 17, 2026, 11:00 AM |
| Planned focus | Final go through for submission of all deliverables. |