Meeting Minutes – Week 1

Document title: MIS5320 – Capstone B Team Meeting Minutes – Week 1

| Field | Content |
| --- | --- |
| Project Title | Social Media Intelligence & Brand Monitoring System (SMIBMS) |
| Date & Time | 08-01-2026, 10:00 AM – 11:00 AM |
| Location / Platform | Zoom / Online Lab |
| Attendees | Muhammad Fahad Zafar (Lead/Dev), Bilal Ahmad (Repo/Doc Lead), Tariq Mehmood (Dev/Analyst) |
| Apologies | None |

### Agenda & Discussion Table

| Agenda Item | Discussion Summary | Decisions / Outcomes | Action Items (Who, By When) |
| --- | --- | --- | --- |
| 1. Project Planning & Overview | Discussed the roadmap for Part B. Reviewed the requirements to transform the Part A proposal into a functional MVP. | Agreed to follow a 6-week development cycle. GitHub will be used for all version control and evidence. | Bilal Ahmad: Set up GitHub repository and folder structure. (Due: [Date]) |
| 2. Scope Refinement | Evaluated the feasibility of features proposed in Part A. The team decided to narrow the scope to text-based analysis to ensure timely delivery. | Scope refined to focus on "Text-based Sentiment Analysis" for airline brands. Video/Image analysis deferred to Phase 2. | Team: Review and approve the updated scope document. (Due: [Date]) |
| 3. Dataset & Base Paper Selection | Needs a reliable dataset for sentiment training. Discussed various options and reviewed potential base papers for accuracy benchmarks. | Dataset Selected: "Twitter US Airline Sentiment" (Crowdflower). Base Paper: Selected a reference paper achieving >90% accuracy to serve as our target. | Muhammad Fahad Zafar: Download dataset and upload raw files to data/ folder. (Due: [Date]) |

### Risks / Issues Raised

| Field | Content |
| --- | --- |
| Risk / Issue | Potential difficulty in accessing live social media APIs due to authentication approval delays. |
| Impact | Could delay the data ingestion phase if we rely solely on live data. |
| Owner | Bilal Ahmad |
| Next Steps | Use the static Kaggle dataset as the primary source for the MVP to mitigate this risk. |

### Next Meeting

| Field | Content |
| --- | --- |
| Date & Time | 13-01-2026, 10:00 AM |
| Planned focus | Data Preparation, Cleaning Pipeline, and EDA. |