Meeting Minutes – Week 2

Document title: MIS5320 – Capstone B Team Meeting Minutes – Week 2

| Field | Content |
| --- | --- |
| Project Title | Social Media Intelligence & Brand Monitoring System (SMIBMS) |
| Date & Time | 13-01-2026, 10:00 AM – 11:30 AM |
| Location / Platform | Zoom Meeting |
| Attendees | Muhammad Fahad Zafar, Bilal Ahmad, Tariq Mehmood |
| Apologies | None |

Agenda & Discussion Table

| Agenda Item | Discussion Summary | Decisions / Outcomes | Action Items (Who, By When) |
| --- | --- | --- | --- |
| 1. Data Ingestion & Loading | Verified the dataset uploaded in Week 1. Discussed handling file paths and loading the CSV into a Pandas DataFrame. | Dataset successfully loaded. Confirmed the schema contains tweet_id, text, and airline_sentiment. | Tariq Mehmood: Standardize data loading scripts in the src folder. (Due: [Date]) |
| 2. Preprocessing Strategy | Raw tweets contain noise (URLs, handles, special chars). Discussed specific cleaning techniques required for the model. | Techniques Approved: 1. Remove URLs/HTML. 2. Strip @user handles. 3. Lowercasing. 4. Tokenization | Bilal Ahmad: Implement clean_text() function and push to repo. (Due: [Date]) |
| 3. Exploratory Data Analysis (EDA) | Analyzed the distribution of sentiments (Positive, Negative, Neutral). Noted a significant imbalance. | Validated dataset quality. Identified that "Negative" sentiment is the dominant class, which might bias the model. | Muhammad Fahad Zafar: Generate and save distribution plots (histograms/pie charts) for the report. (Due: [Date]) |

Risks / Issues Raised

| Field | Content |
| --- | --- |
| Risk / Issue | Class Imbalance in the dataset (Negative tweets >> Positive/Neutral). |
| Impact | Model might perform poorly on minority classes (Neutral/Positive). |
| Owner | Muhammad Fahad Zafar |
| Next Steps | Investigate oversampling techniques or class weighting during the training phase next week. |

### Next Meeting

| Field | Content |
| --- | --- |
| Date & Time | 20-01-2026, 10:00 AM |
| Planned focus | Model Training, Testing, and Ensemble Strategy discussions. |