Meeting Minutes – Week 3

Document title: MIS5320 – Capstone B Team Meeting Minutes – Week 3

| Field | Content |
| --- | --- |
| Project Title | Social Media Intelligence & Brand Monitoring System (SMIBMS) |
| Date & Time | 20-01-2026, 10:00 AM – 11:30 AM |
| Location / Platform | Zoom / Online |
| Attendees | Muhammad Fahad Zafar, Bilal Ahmad, Tariq Mehmood |
| Apologies | None |

### Agenda & Discussion Table

| Agenda Item | Discussion Summary | Decisions / Outcomes | Action Items (Who, By When) |
| --- | --- | --- | --- |
| 1. Initial Model Training | Reviewing the training results of the initial baseline model (BiLSTM/BERT). Discussed accuracy metrics. | The initial model is functional but accuracy (~80%) is below the base paper's benchmark (>90%). | Tariq Mehmood: Finalize the training loop code and log current metrics. (Due: [Date]) |
| 2. Gap Analysis vs. Base Paper | The selected base paper achieves higher accuracy. We analyzed why our single model is lagging. | Identified that a single architecture is insufficient. We need to explore Ensemble Learning to bridge the gap. | Team: Research specific ensemble methods (Weighted Averaging, Stacking). (Due: [Date]) |
| 3. Ensemble Strategy | Discussed combining multiple models (CNN, LSTM, and Attention) to improve performance. | Decision: We will implement an ensemble of 4 models: 1. BiLSTM+Attention 2. CNN+BiGRU 3. Hybrid CNN+LSTM 4. Deep Attention. | Muhammad Fahad Zafar: Draft the code for the Ensemble architecture. (Due: [Date]) Bilal Ahmad: Prepare test scripts for the ensemble. (Due: [Date]) |

Risks / Issues Raised

| Field | Content |
| --- | --- |
| Risk / Issue | High computational cost for training multiple ensemble models. |
| Impact | Training might time out on standard Colab instances. |
| Owner | Bilal Ahmad |
| Next Steps | Use Colab Pro if necessary or save model checkpoints frequently to avoid data loss. |

Next Meeting

| Field | Content |
| --- | --- |
| Date & Time | 27-01-2026, 10:00 AM |
| Planned focus | Final Code Assembly, MVP Finalization, and Presentation Prep. |