# Meeting Minutes – Week 4

Document title: MIS5320 – Capstone B Team Meeting Minutes – Week 4 [cite: 437]

| Field | Content |
| --- | --- |
| Project Title | Social Media Intelligence & Brand Monitoring System (SMIBMS) [cite: 451] |
| Date & Time | 27-01-2026, 10:00 AM – 11:45 AM |
| Location / Platform | Zoom / Online |
| Attendees | Muhammad Fahad Zafar (Lead/Dev), Bilal Ahmad (Repo/Doc Lead), Tariq Mehmood (Dev/Analyst) [cite: 451] |
| Apologies | None [cite: 451] |

# Agenda & Discussion Table

| Agenda Item | Discussion Summary | Decisions / Outcomes | Action Items (Who, By When) |
| --- | --- | --- | --- |
| 1. Hybrid Model Development | Reviewed the implementation of the two proposed hybrid architectures: BERT-BiLSTM and RoBERTa-BiGRU-Attention [cite: 471]. | Successfully built both models. Hybrid 2 (RoBERTa) achieved a final accuracy of 84.70%. | Muhammad Fahad Zafar: Optimize RoBERTa model hyperparameters. (Due: Feb 4) |
| 2. Base Paper Comparison | Conducted a comprehensive performance analysis against three base papers: 'Opinion Mining...', 'New Adaboost Approach...', and 'Enhanced Sentiment Analysis...' [cite: 453, 471]. | Confirmed that Hybrid 2 provides a more balanced F1-score for minority classes (Neutral/Positive) compared to traditional benchmarks. | Tariq Mehmood: Finalize the comparative analysis tables and charts for the report. (Due: Feb 5) |
| 3. Task Finalization & Allocation | Divided remaining development and documentation tasks between the three students based on the roadmap [cite: 453]. | Work divided by role: Fahad (Architecture Optimization), Tariq (Evaluation), and Bilal (Documentation). | Bilal Ahmad: Update GitHub repository and integrate Week 4 results into the project draft. (Due: Feb 6) |

# Risks / Issues Raised

| Risk / Issue | Addressing the accuracy gap compared to the 'Enhanced Sentiment Analysis' paper (94.5%) [cite: 471]. |
| --- | --- |
| Impact | Could lead to questions regarding model effectiveness if trade-offs are not explained [cite: 473]. |
| Owner | Muhammad Fahad Zafar [cite: 451] |
| Next Steps | Document the balance between accuracy and F1-score for minority classes in the final report. |

# Next Meeting

| Date & Time | 03-02-2026, 10:00 AM |
| --- | --- |
| Planned focus | Final Model Refinement, System Integration, and Drafting Conclusion. |