# Meeting Minutes – Week 5

Document title: MIS5320 – Capstone B Team Meeting Minutes – Week 5

| Project Title | Social Media Intelligence & Brand Monitoring System (SMIBMS) |
| --- | --- |
| Date & Time | February 8, 2026, 10:00 AM – 11:30 AM |
| Location / Platform | Zoom / Online |
| Attendees | Muhammad Fahad Zafar (Lead/Dev), Bilal Ahmad (Repo/Doc Lead), Tariq Mehmood (Dev/Analyst) |
| Apologies | None |

Agenda & discussion table:

| Agenda Item | Discussion Summary | Decisions / Outcomes | Action Items (Who, By When) |
| --- | --- | --- | --- |
| 1. Hybrid Model Training & Integration | Reviewed the results of the newly trained BiLSTM-RoBERTa hybrid model as planned in Week 4. | Model successfully trained. Achieved stable performance for sentiment classification (Positive, Negative, Neutral). | Muhammad Fahad Zafar: Final hyperparameter tuning for BiLSTM-RoBERTa. (Due: Feb 10) |
| 2. UI Design & Implementation | Discussed the design of the user interface where users can enter tweets for real-time prediction. | Approved the UI layout. The system will take a text input and display the predicted sentiment category. | Tariq Mehmood: Connect the hybrid model to the UI backend. (Due: Feb 12) |
| 3. Project Documentation & Repository Management | Verified GitHub commits and the progress on the draft final report. | GitHub repository is updated with latest code. Draft final report is 70% complete. | Bilal Ahmad: Update GitHub README and finalize the draft report structure. (Due: Feb 13) |

Risks / Issues Raised

| Field | Content |
| --- | --- |
| Risk / Issue | Potential latency in the UI when loading the heavy RoBERTa model. |
| Impact | Slower user experience during real-time tweet prediction. |
| Owner | Bilal Ahmad |
| Next Steps | Optimize the model loading process or use caching to improve response time. Make the final report, Prepare the final presentation. |

Next Meeting

| Field | Content |
| --- | --- |
| Date & Time | February 15, 2026, 10:00 AM |
| Planned focus | Final Testing, Result Visualization, and Presentation Finalization. |